## Slide 1
7/18/2020
Extreme Programming
(XP)
19

## Slide 2
Extreme Programming Model
•
•
20
Extreme programming (XP) was proposed by Kent Beck in 1999.
The methodology got its name from the fact that:
–
–
Recommends taking the best practices to extreme levels.
If something is good, why not do it all the time.

## Slide 3
If simplicity is good:
If code review is good:
–
If testing is good:
–
Taking Good
Practices to Extreme
• •
•
development
currently required functionality.
Always review ---pair programming
–
–
Come up with new increments every few days
Create the simplest design that will support only the
Continually write and execute test cases ---test-driven
•
If incremental development is good:
21

## Slide 4
Taking to Extreme
•
•
•
If design is good,
If architecture is important,
If integration testing is important,
–
–
–
everybody will design daily (refactoring)
everybody will work at defining and refining the architecture (metaphor)
build and integrate test several times a day (continuous integration)
22

## Slide 5
4 Values
•
•
•
Courage:
Simplicity:
–
Communication:
–
–
–
System staying out of users is trouble waiting to happen
Don’t hesitate to discard code
Enhance communication among team members and with the customers.
Build something simple that will work today rather than something that
takes time and yet never used
–May not pay attention for tomorrow
•
Feedback:
23

## Slide 6
Best Practices
•
•
Coding:
Testing:
–
– –
without code it is not possible to have a working system. Utmost attention needs to be placed on coding.
Testing is the primary means for developing a fault-free product.
Careful listening to the customers is essential to develop a good quality product.
•
Listening:
–
24

## Slide 7
25
Extreme Development
Activities
•
XP Planning an increment
• • • •
• • •
•
Begins by creating “user stories” Agile team assesses each story and assigns a cost Few stories are grouped into a deliverable increment Delivery date planned
Encourage the use of CRC cards For difficult design problems, suggests the creation of “spike solutions”—a design prototype Encourages “refactoring”—refinement of the internal program design
Follows the KIS principle
•
XP Design

## Slide 8
26
•
•
XP Coding
XP Testing
customer visible functionalities
•Recommends the construction of unit test cases beforecoding
commences (test-driven development)
•Encourages “pair programming”
•All unit tests are executed daily •“Acceptance tests” are defined by the customer and executed to assess
Activities
Extreme
Program Development

## Slide 9
Full List of XP Practices
Planning–determine scope of the next release by combining business priorities and
technical estimates
1.
4.
short cycles
system works
Simple design–system is to be designed as simple as possible
Testing–programmers continuously write and execute unit tests
Metaphor–all development is guided by a simple shared story of how the whole
Small releases–put a simple system into production, then release new versions in very
2.
3.
5.
27

## Slide 10
Full List of XP Practices
7.
10.
the system at any time. Continuous integration–integrate and build the system many
times a day –every time a task is completed.
Refactoring–programmers continuously restructure the system
without changing its behavior to remove duplication and simplify Pair-programming--all production code is written with two
programmers at one machine
Collective ownership–anyone can change any code anywhere in
8.
9.
28

## Slide 11
Full List of XP Practices
11. 12.
rules emphasizing communication through the code
40-hour week–work no more than 40 hours a week as a rule On-site customer–a user is a part of the team and available full-
time to answer questions
Coding standards–programmers write all code in accordance with
13.
29

## Slide 12
Emphasizes Test-Driven Development (TDD)
• •
Based on user story develop test cases Implement a quick and dirty feature every couple of days:
•
Take up next feature
– – –
Get customer feedback Alter if necessary Refactor
30

## Slide 13
Project Characteristics that Suggest Suitability
of Extreme Programming
•
•
Small projects:
Projects involving new technology or research projects.
–
In this case, the requirements change rapidly and unforeseen technical problems need to be resolved.
–
These are easily developed using extreme programming.
31